WASLA

تحليل الفجوات التقني الكامل

الحلول التفصيلية + الكود + خطة التنفيذ

26 فجوة · 4 مستويات أولوية · كود Python/Django/HTML/SQL لكل فجوة

| 🔴 P0 حاسم 8 فجوات | 🟠 P1 عالي 7 فجوات | 🟣 P2 معماري 7 فجوات | 🔵 P3 تحسين 4 فجوات |
| --- | --- | --- | --- |

# فهرس الفجوات الـ 26

| # | الفجوة | الأولوية | الجهد | الأثر |
| --- | --- | --- | --- | --- |
| G01 | Storefront — صفحة قائمة المنتجات وتصفح المتجر | P0 🔴 | 3-4 أسابيع | إطلاق المنصة |
| G02 | Guest Checkout — إتمام الشراء بدون تسجيل | P0 🔴 | 1 أسبوع | +40% conversion |
| G03 | Shipping Zones & Rates — تسعير الشحن | P0 🔴 | 2 أسابيع | تمكين التاجر |
| G04 | Promotions Engine — كوبونات وتخفيضات السلة | P0 🔴 | 3 أسابيع | أداة تسويقية P0 |
| G05 | Dashboard KPIs — ربط البيانات الحية بالواجهة | P0 🔴 | 1 أسبوع | تجربة التاجر |
| G06 | BNPL Tabby + Tamara — API حقيقية | P0 🔴 | 3 أسابيع | +25% AOV في KSA |
| G07 | Subscription Limits — فرض حدود الخطة في الـ Views | P0 🔴 | 1 أسبوع | monetization صحيح |
| G08 | Order Notification Triggers — إرسال فعلي عند الدفع | P0 🔴 | 1 أسبوع | تجربة العميل |
| G09 | ZATCA Phase 2 — توقيع XML رقمي | P1 🟠 | 2 أسابيع | امتثال قانوني |
| G10 | Customer Account Portal — بوابة المتسوق | P1 🟠 | 2 أسابيع | retention |
| G11 | Product SEO — meta tags و Open Graph و sitemap | P1 🟠 | 1 أسبوع | Organic Traffic |
| G12 | Mobile Dashboard — PWA أو responsive كامل | P1 🟠 | 4 أسابيع | التاجر السعودي |
| G13 | Abandoned Cart Recovery — email trigger | P1 🟠 | 2 أسابيع | +15% revenue |
| G14 | WhatsApp Notifications — تنبيهات واتساب | P1 🟠 | 2 أسابيع | GCC-native |
| G15 | Product Search في المتجر (text search) | P1 🟠 | 1 أسبوع | discovery |
| G16 | FAISS → pgvector — هجرة Vector Search | P2 🟣 | 2 أسابيع | horizontal scale |
| G17 | A/B Experiment Assignment Logic | P2 🟣 | 1 أسبوع | صحة التجارب |
| G18 | Admin Impersonation — تسجيل دخول كمستأجر | P2 🟣 | 1 أسبوع | دعم فني فعال |
| G19 | Merchant 2FA — تحقق ثنائي للتاجر | P2 🟣 | 1 أسبوع | أمان الحساب |
| G20 | Database Connection Pooling — PgBouncer | P2 🟣 | نصف أسبوع | استقرار الإنتاج |
| G21 | Circuit Breaker — حماية External APIs | P2 🟣 | 1 أسبوع | resilience |
| G22 | PDPL Compliance Documentation | P2 🟣 | أسبوعان | التزام نظامي |
| G23 | Design System Component Library | P3 🔵 | 4-6 أسابيع | velocity التطوير |
| G24 | UX States — Skeleton + Empty + Error موحّد | P3 🔵 | 2 أسابيع | جودة التجربة |
| G25 | RTL Consistency — اتساق الاتجاه | P3 🔵 | 1 أسبوع | المستخدم العربي |
| G26 | Analytics Event Taxonomy — taxonomy المتجر | P3 🔵 | 1 أسبوع | قرارات مبنية على بيانات |

🔴 الفجوات P0 — حاسمة: تمنع الإطلاق الفعلي

| G01 Storefront — صفحة قائمة المنتجات وتصفح المتجر | P0 | 3-4 أسابيع | إطلاق المنصة |
| --- | --- | --- | --- |

Audit Result

Status: FULLY IMPLEMENTED

Issues found: None.

Code correction: None required.

Risk level: Low

Fix priority: N/A

? VERIFIED IMPLEMENTED

from django.shortcuts import render, get_object_or_404 from django.core.paginator import Paginator from apps.catalog.models import Product, Category from apps.tenants.guards import require_store def store_home(request): store = require_store(request) # من TenantMiddleware featured = Product.objects.filter( store_id=store.id, is_active=True, visibility="enabled" ).select_related("inventory").prefetch_related("images")[:12] categories = Category.objects.filter(store_id=store.id)[:8] return render(request, "storefront/home.html", { "store": store, "featured": featured, "categories": categories }) def product_list(request): store = require_store(request) qs = Product.objects.filter( store_id=store.id, is_active=True, visibility="enabled" ).select_related("inventory").prefetch_related("images") # Filters category_id = request.GET.get("cat") if category_id: qs = qs.filter(categories__id=category_id) q = request.GET.get("q") if q: qs = qs.filter(name__icontains=q) sort = request.GET.get("sort", "-created_at") qs = qs.order_by(sort) paginator = Paginator(qs, 24) page = paginator.get_page(request.GET.get("page", 1)) return render(request, "storefront/product_list.html", { "store": store, "page": page, "categories": Category.objects.filter(store_id=store.id) })

{% extends "storefront/_base.html" %} {% block content %} <div class="sf-product-grid"> {% for product in page.object_list %} <a class="sf-product-card" href="{% url "storefront:product_detail" product.slug %}"> {% if product.images.exists %} <img src="{{ product.images.first.image.url }}" alt="{{ product.name }}" loading="lazy"> {% endif %} <div class="sf-product-card__body"> <h3 class="sf-product-card__name">{{ product.name }}</h3> <p class="sf-product-card__price">{{ product.price }} {{ store.currency }}</p> {% if product.inventory.quantity == 0 %} <span class="sf-badge sf-badge--out">نفد المخزون</span> {% elif product.inventory.quantity <= product.inventory.low_stock_threshold %} <span class="sf-badge sf-badge--low">كمية محدودة</span> {% endif %} </div> </a> {% empty %} <div class="sf-empty-state"><p>لا توجد منتجات بعد.</p></div> {% endfor %} </div> {% include "storefront/_pagination.html" with page=page %} {% endblock %}

| G02 Guest Checkout — إتمام الشراء بدون تسجيل إلزامي | P0 | 1 أسبوع | +40% Conversion Rate |
| --- | --- | --- | --- |

Audit Result

Status: FULLY IMPLEMENTED

Issues found: None.

Code correction: None required.

Risk level: Low

Fix priority: N/A

? VERIFIED IMPLEMENTED

class Customer(models.Model): objects = TenantManager() store_id = models.IntegerField(db_index=True) user = models.ForeignKey( settings.AUTH_USER_MODEL, on_delete=models.SET_NULL, null=True, blank=True, # ← تغيير من CASCADE لـ SET_NULL related_name="customers" ) # Guest fields (جديد) is_guest = models.BooleanField(default=False, db_index=True) guest_email = models.EmailField(blank=True, default="") guest_phone = models.CharField(max_length=32, blank=True, default="") guest_session_key = models.CharField(max_length=64, blank=True, null=True) name = models.CharField(max_length=255) email = models.EmailField(blank=True, default="") @classmethod def get_or_create_guest(cls, store_id, email, session_key): customer, _ = cls.objects.get_or_create( store_id=store_id, guest_session_key=session_key, defaults={"is_guest": True, "guest_email": email, "name": email.split("@")[0]} ) return customer

📄 apps/checkout/interfaces/web/views.py — guest checkout

@require_http_methods(["GET", "POST"]) def checkout_payment(request): ctx = _build_tenant_context(request) # Guest support: لا نتطلب login if not request.user.is_authenticated: # تحقق من وجود بريد الضيف في الـ session guest_email = request.session.get("guest_email") if not guest_email and request.method == "POST": guest_email = request.POST.get("guest_email", "").strip() if guest_email: request.session["guest_email"] = guest_email if not guest_email: return render(request, "store/guest_email.html") # إنشاء أو استرجاع guest customer from apps.customers.models import Customer customer = Customer.get_or_create_guest( ctx.store_id, guest_email, ctx.session_key ) # تتابع الـ checkout flow كالمعتاد مع هذا الـ customer ...

🗃️ التغييرات على قاعدة البيانات

- migration: Customer.user nullable=True, إضافة is_guest + guest_email + guest_session_key

- migration: Order.customer nullable=True مع إضافة فهرس جديد

🧪 الاختبارات المطلوبة

- test: guest يستطيع إتمام الشراء بـ email فقط

- test: guest cart يُحفظ في session_key

- test: guest customer لا يمكنه الوصول لحساب تاجر آخر

- test: بعد الدفع يستقبل الضيف إيميل التأكيد

✔️ معيار الاكتمال (Definition of Done)

- ✓ متسوق يمكنه الشراء بدون تسجيل دخول

- ✓ guest order يظهر في dashboard التاجر مع email الضيف

- ✓ لا data leakage بين guest sessions مختلفة

| G03 Shipping Zones & Rates — محرك تسعير الشحن | P0 | 2 أسابيع | تمكين التاجر من تسعير الشحن |
| --- | --- | --- | --- |

Audit Result

Status: PARTIALLY IMPLEMENTED

Issues found: ShippingZone/ShippingRate management UI remains admin-only; zone matching is country-only (no city/postal). Weight min validation corrected.

Code correction: Build merchant dashboard CRUD for zones/rates; extend zone matching to city/postal if required.

Risk level: High

Fix priority: P0

? FAILED VALIDATION

class ShippingZone(models.Model): """منطقة شحن للمتجر مع قائمة مدن.""" objects = TenantManager() store_id = models.IntegerField(db_index=True) name = models.CharField(max_length=100) # e.g. "الرياض والقصيم" cities = models.JSONField(default=list) # ["Riyadh", "Qassim"] is_active = models.BooleanField(default=True) sort_order = models.PositiveSmallIntegerField(default=0) class ShippingRate(models.Model): """سعر شحن لمنطقة معينة.""" objects = TenantManager() zone = models.ForeignKey(ShippingZone, on_delete=models.CASCADE, related_name="rates") min_weight_g = models.PositiveIntegerField(default=0) max_weight_g = models.PositiveIntegerField(null=True, blank=True) min_order_value = models.DecimalField(max_digits=10, decimal_places=2, default=0) base_fee = models.DecimalField(max_digits=10, decimal_places=2) per_kg_fee = models.DecimalField(max_digits=10, decimal_places=2, default=0) free_above = models.DecimalField(max_digits=10, decimal_places=2, null=True, blank=True) estimated_days_min = models.PositiveSmallIntegerField(default=1) estimated_days_max = models.PositiveSmallIntegerField(default=3)

from decimal import Decimal from apps.shipping.models import ShippingZone, ShippingRate class ShippingCalculator: @staticmethod def calculate(store_id: int, city: str, order_value: Decimal, weight_g: int = 0) -> dict: """إيجاد أفضل سعر شحن للمدينة والطلب.""" # إيجاد المنطقة المناسبة zone = ShippingZone.objects.filter( store_id=store_id, is_active=True, cities__contains=city ).first() if not zone: # Fallback: أي منطقة نشطة (عام) zone = ShippingZone.objects.filter( store_id=store_id, is_active=True ).order_by("sort_order").first() if not zone: return {"fee": Decimal("0"), "carrier": "manual", "days_min": 1, "days_max": 7} # اختيار أفضل rate rate = ShippingRate.objects.filter( zone=zone, min_weight_g__lte=weight_g, ).filter( models.Q(max_weight_g__gte=weight_g) ¦ models.Q(max_weight_g__isnull=True) ).order_by("base_fee").first() if not rate: return {"fee": Decimal("25"), "carrier": "standard", "days_min": 2, "days_max": 5} # تحقق من الشحن المجاني if rate.free_above and order_value >= rate.free_above: fee = Decimal("0") else: extra_kg = max(0, weight_g - 1000) / 1000 fee = rate.base_fee + (Decimal(str(extra_kg)) * rate.per_kg_fee) return {"fee": fee, "carrier": "standard", "days_min": rate.estimated_days_min, "days_max": rate.estimated_days_max}

| G04 Promotions Engine — كوبونات وتخفيضات السلة | P0 | 3 أسابيع | أداة تسويقية أساسية — صفر تنفيذ حالياً |
| --- | --- | --- | --- |

Audit Result

Status: PARTIALLY IMPLEMENTED

Issues found: Cart coupon UI + concurrency-safe usage now present, but no generalized promotions rules (tiered/BOGO) and discount propagation to all customer touchpoints not verified.

Code correction: Implement promotions rules engine and ensure discounts propagate consistently to order/invoice/analytics/receipts.

Risk level: Medium

Fix priority: P0

? FAILED VALIDATION

from django.db import models from apps.tenants.managers import TenantManager import uuid class PromotionRule(models.Model): TYPE_PERCENTAGE = "percentage" TYPE_FIXED = "fixed_amount" TYPE_FREE_SHIPPING = "free_shipping" TYPE_BUY_X_GET_Y = "buy_x_get_y" objects = TenantManager() store_id = models.IntegerField(db_index=True) name = models.CharField(max_length=200) type = models.CharField(max_length=20) value = models.DecimalField(max_digits=10, decimal_places=2, default=0) min_order_value = models.DecimalField(max_digits=10, decimal_places=2, null=True, blank=True) max_uses = models.PositiveIntegerField(null=True, blank=True) uses_count = models.PositiveIntegerField(default=0) max_uses_per_customer = models.PositiveSmallIntegerField(default=1) starts_at = models.DateTimeField(null=True, blank=True) ends_at = models.DateTimeField(null=True, blank=True) is_active = models.BooleanField(default=True) applies_to_products = models.ManyToManyField("catalog.Product", blank=True) applies_to_categories = models.ManyToManyField("catalog.Category", blank=True) first_order_only = models.BooleanField(default=False) buy_quantity = models.PositiveSmallIntegerField(null=True, blank=True) get_quantity = models.PositiveSmallIntegerField(null=True, blank=True) class CouponCode(models.Model): objects = TenantManager() store_id = models.IntegerField(db_index=True) rule = models.ForeignKey(PromotionRule, on_delete=models.CASCADE, related_name="codes") code = models.CharField(max_length=50, db_index=True) # e.g. "SUMMER20" is_single_use = models.BooleanField(default=False) is_used = models.BooleanField(default=False) class Meta: unique_together = [["store_id", "code"]]

from decimal import Decimal from django.utils import timezone from apps.promotions.models import CouponCode, PromotionRule class CartPromotionService: @staticmethod def apply_coupon(store_id: int, code: str, cart_total: Decimal, cart_items: list, customer_id: int ¦ None = None) -> dict: """تطبيق كوبون على السلة.""" try: coupon = CouponCode.objects.select_related("rule").get( store_id=store_id, code=code.upper().strip(), rule__is_active=True ) except CouponCode.DoesNotExist: return {"valid": False, "error": "الكوبون غير صحيح أو منتهي"} rule = coupon.rule now = timezone.now() # التحقق من الصلاحية الزمنية if rule.starts_at and now < rule.starts_at: return {"valid": False, "error": "الكوبون لم يبدأ بعد"} if rule.ends_at and now > rule.ends_at: return {"valid": False, "error": "انتهت صلاحية الكوبون"} # الحد الأدنى للطلب if rule.min_order_value and cart_total < rule.min_order_value: return {"valid": False, "error": f"الحد الأدنى {rule.min_order_value} ر.س"} # حساب التخفيض if rule.type == PromotionRule.TYPE_PERCENTAGE: discount = (cart_total * rule.value / 100).quantize(Decimal("0.01")) elif rule.type == PromotionRule.TYPE_FIXED: discount = min(rule.value, cart_total) elif rule.type == PromotionRule.TYPE_FREE_SHIPPING: discount = Decimal("0") # handled separately else: discount = Decimal("0") return {"valid": True, "discount": discount, "type": rule.type, "coupon_id": coupon.id, "description": f"خصم {rule.name}"}

| G05 Dashboard KPIs — ربط البيانات الحية بالواجهة | P0 | 1 أسبوع | تجربة التاجر الأساسية |
| --- | --- | --- | --- |

Audit Result

Status: FULLY IMPLEMENTED

Issues found: None.

Code correction: None required.

Risk level: Low

Fix priority: N/A

? VERIFIED IMPLEMENTED

from django.db.models import Sum, Count from django.utils import timezone from datetime import timedelta from decimal import Decimal from apps.orders.models import Order from apps.catalog.models import Inventory from apps.wallet.models import Wallet class GetMerchantDashboardMetricsUseCase: def execute(self, query): store_id = query.store_id today = timezone.now().date() week_ago = today - timedelta(days=7) # مبيعات اليوم sales_today = Order.objects.filter( store_id=store_id, status="paid", created_at__date=today ).aggregate(total=Sum("total_amount"))["total"] or Decimal("0") # طلبات اليوم orders_today = Order.objects.filter( store_id=store_id, created_at__date=today ).count() # إيرادات 7 أيام revenue_7d = Order.objects.filter( store_id=store_id, status__in=["paid","processing","shipped"], created_at__date__gte=week_ago ).aggregate(total=Sum("total_amount"))["total"] or Decimal("0") # رصيد المحفظة try: wallet = Wallet.objects.get(store_id=store_id) wallet_balance = wallet.available_balance except Wallet.DoesNotExist: wallet_balance = Decimal("0") # مخزون منخفض low_stock = list(Inventory.objects.filter( product__store_id=store_id, quantity__lte=models.F("low_stock_threshold"), quantity__gt=0 ).select_related("product").values( "product_id", name=F("product__name"), sku=F("product__sku"), "quantity" )[:5]) # Chart 7 أيام chart_7d = [] for i in range(6, -1, -1): day = today - timedelta(days=i) day_data = Order.objects.filter( store_id=store_id, created_at__date=day ).aggregate(revenue=Sum("total_amount"), orders=Count("id")) rev = day_data["revenue"] or Decimal("0") chart_7d.append({"date": day.strftime("%d/%m"), "revenue": rev, "orders": day_data["orders"] or 0, "revenue_level": min(5, int(rev / 500))}) return MerchantDashboardMetrics( sales_today=sales_today, orders_today=orders_today, revenue_7d=revenue_7d, wallet_balance=wallet_balance, low_stock=low_stock, chart_7d=chart_7d, active_shipments=Shipment.objects.filter( order__store_id=store_id, status="shipped").count() )

| G06 BNPL — Tabby + Tamara تكامل API حقيقي | P0 | 3 أسابيع | +25% Average Order Value في السوق السعودي |
| --- | --- | --- | --- |

Audit Result

Status: PARTIALLY IMPLEMENTED

Issues found: BNPL minimum amount enforced and providers filtered in checkout, but BNPL flow remains split (apps/bnpl vs payments orchestrator) and webhooks do not update PaymentIntent/ledger consistently.

Code correction: Unify BNPL adapters under the payments facade or route orchestration to BNPL services; ensure webhooks map to PaymentIntent/Order and ledger updates.

Risk level: High

Fix priority: P0

? FAILED VALIDATION

"""Tabby BNPL Gateway — Buy Now Pay Later for GCC.""" from __future__ import annotations from decimal import Decimal import requests from apps.payments.domain.ports import PaymentRedirect, VerifiedEvent class TabbyProvider: code = "tabby" name = "Tabby — اشتر الآن وادفع لاحقاً" payment_method = "bnpl" MIN_AMOUNT_SAR = Decimal("200") # Tabby minimum def __init__(self, settings): self.api_key = settings.credentials.get("api_key", "") self.public_key = settings.credentials.get("public_key", "") self.merchant_code = settings.credentials.get("merchant_code", "") self.base_url = "https://api.tabby.ai/api/v2" self.webhook_secret = settings.webhook_secret or "" def check_eligibility(self, *, amount: Decimal, currency: str) -> bool: """تحقق من أن الطلب مؤهل لـ BNPL.""" return amount >= self.MIN_AMOUNT_SAR and currency in ("SAR", "AED", "KWD", "BHD", "QAR") def initiate_payment(self, *, order, amount, currency, return_url) -> PaymentRedirect: payload = { "payment": { "amount": str(amount), "currency": currency, "description": f"طلب #{order.order_number}", }, "merchant_code": self.merchant_code, "merchant_urls": { "success": return_url + "?status=success", "cancel": return_url + "?status=cancel", "failure": return_url + "?status=failure", }, "buyer": { "phone": order.customer_phone or "", "email": order.customer_email or "", "name": order.customer_name or "", }, "order": { "tax_amount": str(order.tax_amount), "shipping_amount": str(order.shipping_charge), "discount_amount": "0.00", "reference_id": order.order_number, "items": [ { "title": item.product.name, "quantity": item.quantity, "unit_price": str(item.price), "sku": item.product.sku or "", "category": "", } for item in order.items.select_related("product").all() ], }, } resp = requests.post( f"{self.base_url}/checkout", json=payload, headers={"Authorization": f"Bearer {self.api_key}"}, timeout=20 ) resp.raise_for_status() data = resp.json() return PaymentRedirect( redirect_url=data["configuration"]["available_products"]["installments"][0]["web_url"], provider_reference=data["id"], client_secret=data["id"], ) def verify_callback(self, *, payload, headers, raw_body=None) -> VerifiedEvent: payment_id = payload.get("id") or payload.get("payment_id", "") status = payload.get("status", "").lower() status_map = {"captured": "succeeded", "rejected": "failed", "expired": "failed"} return VerifiedEvent( event_id=payment_id, event_type="tabby_payment", intent_reference=payment_id, status=status_map.get(status, "pending"), )

| G07 Subscription Limits — فرض حدود الخطة في الـ Views | P0 | 1 أسبوع | Monetization صحيح |
| --- | --- | --- | --- |

Audit Result

Status: FULLY IMPLEMENTED

Issues found: None.

Code correction: None required.

Risk level: Low

Fix priority: N/A

? VERIFIED IMPLEMENTED

from apps.subscriptions.services.entitlement_service import SubscriptionEntitlementService from apps.subscriptions.services.exceptions import SubscriptionLimitExceededError @login_required def product_create(request): store = require_store(request) # ── فحص حدود الخطة ── current_count = Product.objects.filter(store_id=store.id, is_active=True).count() try: SubscriptionEntitlementService.assert_within_limit( store_id=store.id, limit_field="max_products", current_usage=current_count, increment=1, ) except SubscriptionLimitExceededError as exc: messages.error(request, f"وصلت لحد الخطة ({exc.limit} منتج). قم بالترقية.") return redirect("subscriptions_web:upgrade") # ... rest of create logic

📄 apps/security/rbac.py — decorator جديد

def require_plan_limit(limit_field: str, usage_callable): """Decorator يفرض حد خطة قبل تنفيذ الـ view.""" def decorator(view_func): @wraps(view_func) def wrapper(request, *args, **kwargs): store = require_store(request) current = usage_callable(store.id) try: SubscriptionEntitlementService.assert_within_limit( store_id=store.id, limit_field=limit_field, current_usage=current, increment=1 ) except SubscriptionLimitExceededError: return redirect("tenants:upgrade_required") return view_func(request, *args, **kwargs) return wrapper return decorator

🧪 الاختبارات المطلوبة

- test: تاجر في الخطة المجانية لا يمكنه إنشاء منتج 51 إذا الحد 50

- test: upgrade redirect يعمل عند تجاوز الحد

- test: تاجر في unlimited plan يمكنه إنشاء منتجات بلا حد

✔️ معيار الاكتمال (Definition of Done)

- ✓ product_create يرفض الطلب عند تجاوز max_products

- ✓ dashboard يعرض counter للاستخدام (5/50 منتج)

- ✓ الرسالة تُعيد التاجر لصفحة الترقية

| G08 Order Notification Triggers — إرسال تأكيد الطلب تلقائياً | P0 | 1 أسبوع | تجربة العميل الأساسية |
| --- | --- | --- | --- |

Audit Result

Status: FULLY IMPLEMENTED

Issues found: None.

Code correction: None required.

Risk level: Low

Fix priority: N/A

? VERIFIED IMPLEMENTED

from django.db.models.signals import post_save, pre_save from django.dispatch import receiver from apps.orders.models import Order from apps.shipping.models import Shipment from apps.notifications.tasks import send_order_email_task @receiver(pre_save, sender=Order) def track_order_status_change(sender, instance, **kwargs): """تتبع تغيير الحالة عبر الـ DB.""" if instance.pk: try: old = Order.objects.get(pk=instance.pk) instance._old_status = old.status except Order.DoesNotExist: instance._old_status = None else: instance._old_status = None @receiver(post_save, sender=Order) def notify_order_status_change(sender, instance, created, **kwargs): old_status = getattr(instance, "_old_status", None) new_status = instance.status # إرسال تأكيد عند الدفع if (created or old_status != "paid") and new_status == "paid": send_order_email_task.delay( order_id=instance.id, template="order_confirmation", to_email=instance.customer_email ) @receiver(post_save, sender=Shipment) def notify_shipment_update(sender, instance, **kwargs): if instance.status == "shipped": send_order_email_task.delay( order_id=instance.order_id, template="order_shipped", to_email=instance.order.customer_email )

🟠 الفجوات P1 — عالية الأولوية: مطلوبة للنمو

| G09 ZATCA Phase 2 — توقيع XML رقمي وQR الامتثالي | P1 | 2 أسابيع | امتثال قانوني للتجار +3M ريال سنوياً |
| --- | --- | --- | --- |

Audit Result

Status: IMPLEMENTED WITH ISSUES

Issues found: TLV QR + VAT/address fields are now present, but issuance can fail silently if VAT/certificate missing and there is no automatic submit/clearance workflow.

Code correction: Enforce VAT/certificate presence before payment or block issuance; add async submission/clearance pipeline with retries.

Risk level: High

Fix priority: P0

? FAILED VALIDATION

"""ZATCA Phase 2 — TLV QR + XML signing.""" import base64 import struct from datetime import datetime from decimal import Decimal class ZatcaTlvEncoder: """بناء QR code متوافق مع ZATCA Phase 2.""" TAG_SELLER = 1 TAG_VAT_REG = 2 TAG_TIMESTAMP = 3 TAG_INVOICE_TOTAL = 4 TAG_VAT_AMOUNT = 5 @staticmethod def _encode_field(tag: int, value: str) -> bytes: encoded = value.encode("utf-8") length = len(encoded) return bytes([tag, length]) + encoded @classmethod def encode(cls, seller_name: str, vat_number: str, timestamp: datetime, total_with_vat: Decimal, vat_amount: Decimal) -> str: """توليد QR code TLV مشفر بـ base64.""" ts_str = timestamp.strftime("%Y-%m-%dT%H:%M:%SZ") tlv = b"" tlv += cls._encode_field(cls.TAG_SELLER, seller_name) tlv += cls._encode_field(cls.TAG_VAT_REG, vat_number) tlv += cls._encode_field(cls.TAG_TIMESTAMP, ts_str) tlv += cls._encode_field(cls.TAG_INVOICE_TOTAL, str(total_with_vat)) tlv += cls._encode_field(cls.TAG_VAT_AMOUNT, str(vat_amount)) return base64.b64encode(tlv).decode("ascii") @classmethod def generate_for_invoice(cls, invoice, store) -> str: return cls.encode( seller_name=getattr(store, "name_ar", store.name), vat_number=getattr(store, "vat_number", ""), timestamp=invoice.issued_at or invoice.created_at, total_with_vat=invoice.total_amount, vat_amount=invoice.tax_amount, )

| G10 Customer Account Portal — بوابة المتسوق | P1 | 2 أسابيع | زيادة Retention والشراء المتكرر |
| --- | --- | --- | --- |

Audit Result

Status: PARTIALLY IMPLEMENTED

Issues found:

- Customer portal requires merchant login; no customer auth. File: wasla/apps/storefront/views.py

Snippet: @login_required on customer_orders/customer_addresses

- Orders are matched by email only; no customer session isolation.

Code correction:

- Implement customer auth (OTP/email), session-based identity, and lock portal to customer.

Risk level: Medium

Fix priority: P1

? FAILED VALIDATION

from django.shortcuts import render, redirect from apps.customers.models import Customer from apps.orders.models import Order def customer_login(request): """OTP-based login للمتسوق.""" store = require_store(request) if request.method == "POST": phone = request.POST.get("phone", "").strip() # إرسال OTP عبر SMS from apps.sms.application.use_cases.send_otp import SendOtpUseCase SendOtpUseCase.execute(phone=phone, purpose="customer_login") request.session["otp_phone"] = phone return redirect("storefront:verify_otp") return render(request, "storefront/account/login.html") def account_orders(request): """سجل طلبات المتسوق.""" customer_id = request.session.get("customer_id") if not customer_id: return redirect("storefront:customer_login") orders = Order.objects.filter( customer_id=customer_id ).order_by("-created_at")[:20] return render(request, "storefront/account/orders.html", {"orders": orders}) def track_order(request): """تتبع طلب بدون تسجيل دخول.""" order_number = request.GET.get("number", "").strip() phone = request.GET.get("phone", "").strip() order = None if order_number and phone: order = Order.objects.filter( order_number=order_number, customer_phone__endswith=phone[-4:], # last 4 digits ).first() return render(request, "storefront/account/track_order.html", {"order": order})

🧪 الاختبارات المطلوبة

- test: customer login OTP flow يعمل

- test: account_orders يعرض فقط طلبات هذا المتسوق في هذا المتجر

- test: track_order بدون login يعمل بـ order_number + phone

✔️ معيار الاكتمال (Definition of Done)

- ✓ المتسوق يمكنه رؤية سجل طلباته وحالاتها

- ✓ تتبع الطلب متاح بدون login

- ✓ Customer session يستمر بين الجلسات

| G11 Product SEO — Meta Tags + Open Graph + Sitemap | P1 | 1 أسبوع | حركة مرور عضوية مجانية |
| --- | --- | --- | --- |

Audit Result

Status: IMPLEMENTED WITH ISSUES

Issues found:

- Sitemap is not tenant-scoped; includes ProductSEO across all stores. File: wasla/apps/storefront/sitemaps.py

- ProductSEO/CategorySEO slugs are globally unique; collisions across tenants. File: wasla/apps/storefront/models.py

- Canonical URLs/JSON-LD schema not implemented in templates.

Code correction:

- Scope SEO models by store_id (unique per store) and filter sitemap by tenant/domain; add canonical + JSON-LD.

Risk level: Medium

Fix priority: P1

? FAILED VALIDATION

{% block meta_tags %} <title>{{ product.name }} ¦ {{ store.name }}</title> <meta name="description" content="{{ product.description_ar¦truncatechars:160 }}"> <meta name="robots" content="index, follow"> <!-- Open Graph --> <meta property="og:title" content="{{ product.name }}"> <meta property="og:description" content="{{ product.description_ar¦truncatechars:200 }}"> <meta property="og:type" content="product"> {% if product.images.exists %} <meta property="og:image" content="{{ request.scheme }}://{{ request.get_host }}{{ product.images.first.image.url }}"> {% endif %} <meta property="og:url" content="{{ request.build_absolute_uri }}"> <!-- JSON-LD Product Schema --> <script type="application/ld+json"> { "@context": "https://schema.org/", "@type": "Product", "name": "{{ product.name¦escapejs }}", "description": "{{ product.description_ar¦escapejs¦truncatechars:500 }}", "sku": "{{ product.sku }}", "offers": { "@type": "Offer", "price": "{{ product.price }}", "priceCurrency": "{{ store.currency¦default:"SAR" }}", "availability": "{% if product.inventory.in_stock %}InStock{% else %}OutOfStock{% endif %}" } } </script> {% endblock %}

📄 apps/storefront/views/sitemap.py (جديد)

from django.http import HttpResponse from django.template import loader from apps.catalog.models import Product, Category from apps.tenants.guards import require_store def sitemap_xml(request): store = require_store(request) products = Product.objects.filter( store_id=store.id, is_active=True, visibility="enabled" ).values("slug", "updated_at")[:1000] categories = Category.objects.filter( store_id=store.id ).values("slug", "id") base_url = f"{request.scheme}://{request.get_host()}" content = loader.render_to_string("storefront/sitemap.xml", { "products": products, "categories": categories, "base_url": base_url }) return HttpResponse(content, content_type="application/xml")

🗃️ التغييرات على قاعدة البيانات

- migration: إضافة slug على Product (unique per store) و Category

🧪 الاختبارات المطلوبة

- test: product_detail يُنتج og:image صحيح

- test: sitemap.xml يحتوي جميع المنتجات النشطة

- test: JSON-LD schema صالح عبر Google Rich Results Test

✔️ معيار الاكتمال (Definition of Done)

- ✓ كل صفحة منتج لها title و description فريدة

- ✓ sitemap.xml يولَّد ديناميكياً لكل متجر

- ✓ JSON-LD schema صحيح ومعترف به بـ Google

G12 Mobile Dashboard ? PWA ?? responsive ????

Audit Result

Status: NOT IMPLEMENTED

Issues found:

- No PWA manifest/service worker and no mobile-optimized dashboard layouts.

Code correction:

- Build responsive dashboard UI and (optionally) PWA shell (manifest + service worker).

Risk level: Medium

Fix priority: P2

? FAILED VALIDATION

| G13 Abandoned Cart Recovery — Email Trigger | P1 | 2 أسابيع | +15% Revenue Recovery |
| --- | --- | --- | --- |

Audit Result

Status: PARTIALLY IMPLEMENTED

Issues found:

- Only management command; no scheduled task/trigger. File: wasla/apps/cart/management/commands/process_abandoned_carts.py

- Recovery email uses placeholder link and skips guest carts. File: wasla/apps/cart/services.py

Snippet: <a href="#" class="cta-button">

Code correction:

- Add recovery token + URL, store guest email, schedule Celery beat/cron, and ensure idempotent reminders.

Risk level: Medium

Fix priority: P1

? FAILED VALIDATION

from celery import shared_task from django.utils import timezone from datetime import timedelta from apps.cart.models import Cart @shared_task(name="cart.check_abandoned") def check_abandoned_carts(): """يُشغَّل كل ساعة. يرسل email للسلات المتروكة بعد ساعتين.""" cutoff = timezone.now() - timedelta(hours=2) too_old = timezone.now() - timedelta(hours=24) # لا نرسل لسلات أقدم من يوم abandoned = Cart.objects.filter( updated_at__lt=cutoff, updated_at__gt=too_old, recovery_email_sent=False, ).exclude(items__isnull=True).select_related("user") for cart in abandoned: email = None if cart.user and cart.user.email: email = cart.user.email elif cart.guest_email: email = cart.guest_email if not email: continue # Generate recovery token import uuid cart.recovery_token = str(uuid.uuid4()) cart.recovery_email_sent = True cart.save(update_fields=["recovery_token", "recovery_email_sent"]) send_abandoned_cart_email.delay(cart.id, email) @shared_task(name="cart.send_recovery_email") def send_abandoned_cart_email(cart_id: int, email: str): """يرسل email استرداد السلة.""" from apps.emails.application.services.email_dispatcher import EmailDispatcher cart = Cart.objects.get(id=cart_id) items = cart.items.select_related("product", "product__images") dispatcher = EmailDispatcher() dispatcher.send( to_email=email, template="cart_recovery", context={"cart": cart, "items": items, "recovery_url": f"/cart/recover/{cart.recovery_token}"} )

🗃️ التغييرات على قاعدة البيانات

- migration: إضافة recovery_email_sent + recovery_token + guest_email على Cart model

🧪 الاختبارات المطلوبة

- test: سلة بعمر ساعتان مع email تحصل على recovery email

- test: سلة مكتملة (checkout) لا تحصل على recovery email

- test: recovery_email_sent يمنع إرسال email مكرر

- test: recovery link يستعيد محتويات السلة

✔️ معيار الاكتمال (Definition of Done)

- ✓ Celery task يعمل كل ساعة ويُرسل recovery emails

- ✓ معدل استرداد قابل للقياس في analytics dashboard

- ✓ لا يُرسل أكثر من email واحد لكل سلة

| G14 WhatsApp Business API — تنبيهات الطلبات | P1 | 2 أسابيع | نسبة قراءة 95% مقارنة بـ 20% للإيميل |
| --- | --- | --- | --- |

Audit Result

Status: NOT IMPLEMENTED

Issues found:

- No WhatsApp Business API integration or notification triggers in codebase.

Code correction:

- Add WhatsApp provider adapter + templates, integrate with order status events, and store per-tenant credentials.

Risk level: Medium

Fix priority: P1

? FAILED VALIDATION

"""Taqnyat WhatsApp Business API Gateway.""" import requests from apps.sms.domain.entities import SmsDeliveryResult class TaqnyatWhatsappGateway: name = "taqnyat_whatsapp" BASE_URL = "https://api.taqnyat.sa/v1/whatsapp/messages" TEMPLATE_ORDER_CONFIRM = "wasla_order_confirm" # اسم template مُعتمد من Meta TEMPLATE_SHIPPING = "wasla_order_shipped" TEMPLATE_OTP = "wasla_otp" def __init__(self, *, bearer_token: str, sender_id: str): self._token = bearer_token self._sender = sender_id def send_order_confirmation(self, phone: str, order_number: str, total: str, store_name: str) -> SmsDeliveryResult: return self._send_template( phone=phone, template=self.TEMPLATE_ORDER_CONFIRM, params=[order_number, total, store_name], ) def send_shipping_update(self, phone: str, order_number: str, tracking: str, carrier: str) -> SmsDeliveryResult: return self._send_template( phone=phone, template=self.TEMPLATE_SHIPPING, params=[order_number, carrier, tracking], ) def _send_template(self, phone: str, template: str, params: list) -> SmsDeliveryResult: payload = { "recipient": phone.lstrip("+"), "sender": self._sender, "type": "template", "template": {"name": template, "language": {"code": "ar"}, "components": [{"type": "body", "parameters": [{"type": "text", "text": p} for p in params]}]}, } response = requests.post( self.BASE_URL, json=payload, headers={"Authorization": f"Bearer {self._token}"}, timeout=10 ) result = response.json() return SmsDeliveryResult( provider=self.name, status="sent" if result.get("status") == "success" else "failed", provider_message_id=result.get("messageId", ""), raw=result, )

🧪 الاختبارات المطلوبة

- test: send_order_confirmation يبني payload صحيحاً

- test: phone formatting (إزالة + في البداية)

- test: failure response يُترجم لـ status=failed بدون exception

✔️ معيار الاكتمال (Definition of Done)

- ✓ العميل يستقبل WhatsApp message عند الدفع

- ✓ WhatsApp toggle موجود في store settings

- ✓ إذا فشل WhatsApp يُرسل SMS بدلاً عنه

| G15 Product Search في المتجر — بحث نصي | P1 | 1 أسبوع | Product Discovery الأساسي |
| --- | --- | --- | --- |

Audit Result

Status: IMPLEMENTED WITH ISSUES

Issues found:

- Search uses icontains without full-text or trigram index; ProductSearch model unused. File: wasla/apps/storefront/views.py

Code correction:

- Implement full-text/trigram search or leverage ProductSearch index with ranking.

Risk level: Medium

Fix priority: P1

? FAILED VALIDATION

from django.contrib.postgres.search import SearchVector, SearchQuery, SearchRank def product_search(request): store = require_store(request) q = (request.GET.get("q") or "").strip() results = [] if q and len(q) >= 2: try: # PostgreSQL Full Text Search vector = SearchVector("name", weight="A") + \ SearchVector("description_ar", weight="B") + \ SearchVector("sku", weight="A") query = SearchQuery(q, search_type="websearch") results = Product.objects.filter( store_id=store.id, is_active=True, visibility="enabled" ).annotate( rank=SearchRank(vector, query) ).filter(rank__gt=0.1).order_by("-rank")[:24] except Exception: # Fallback لـ MySQL أو إذا فشل PG search results = Product.objects.filter( store_id=store.id, is_active=True, visibility="enabled", name__icontains=q )[:24] return render(request, "storefront/search.html", { "store": store, "q": q, "results": results })

🗃️ التغييرات على قاعدة البيانات

- migration: إضافة SearchVectorField على Product (اختياري، لتسريع البحث)

🧪 الاختبارات المطلوبة

- test: search بكلمة عربية يجد منتجات بهذه الكلمة

- test: search فارغ يعيد صفحة فارغة

- test: منتجات من متاجر أخرى لا تظهر في نتائج البحث

✔️ معيار الاكتمال (Definition of Done)

- ✓ search bar يظهر في header كل صفحة storefront

- ✓ نتائج البحث تعرض cards المنتجات

- ✓ وقت البحث < 200ms

🟣 الفجوات P2 — معمارية: حيوية للإنتاج والتوسع

| G16 FAISS → pgvector — هجرة Vector Search لقاعدة البيانات | P2 | 2 أسابيع | تمكين Horizontal Scaling |
| --- | --- | --- | --- |

Audit Result

Status: NOT IMPLEMENTED

Issues found:

- FAISS-based vector store still used; no pgvector extension/migrations.

Code correction:

- Add pgvector field + migration, update query layer, and deprecate FAISS.

Risk level: Medium

Fix priority: P2

? FAILED VALIDATION

"""pgvector repository — يستبدل FAISS in-memory.""" from pgvector.django import CosineDistance from apps.ai.models import AIProductEmbedding class PgVectorProductRepository: def search_similar(self, store_id: int, query_vector: list[float], top_k: int = 10) -> list[dict]: """البحث عن منتجات مشابهة باستخدام cosine similarity.""" results = AIProductEmbedding.objects.filter( product__store_id=store_id, product__is_active=True, ).annotate( distance=CosineDistance("vector", query_vector) ).order_by("distance")[:top_k] return [ {"product_id": r.product_id, "score": 1 - float(r.distance)} for r in results ] def upsert_embedding(self, product_id: int, vector: list[float], attributes: dict = None) -> None: AIProductEmbedding.objects.update_or_create( product_id=product_id, defaults={"vector": vector, "attributes": attributes or {}} )

📄 apps/ai/migrations/XXXX_pgvector.py — migration

from django.db import migrations from pgvector.django import VectorField class Migration(migrations.Migration): dependencies = [("ai", "previous")] operations = [ # تفعيل pgvector extension migrations.RunSQL("CREATE EXTENSION IF NOT EXISTS vector;"), # تحويل vector field migrations.AddField( model_name="aiproductembedding", name="vector_v2", field=VectorField(dimensions=512, null=True), ), # إضافة ivfflat index migrations.RunSQL( "CREATE INDEX ai_embedding_ivfflat ON ai_aiproductembedding", "USING ivfflat (vector_v2 vector_cosine_ops) WITH (lists = 100);" ), ]

🗃️ التغييرات على قاعدة البيانات

- migration: pgvector extension + VectorField(dim=512) + ivfflat index

🧪 الاختبارات المطلوبة

- test: search_similar يعيد نتائج مرتبة بـ cosine similarity

- test: upsert_embedding يحدّث دون duplicate

- test: نتائج search لا تخلط منتجات متاجر مختلفة

✔️ معيار الاكتمال (Definition of Done)

- ✓ Visual search تعمل بدون FAISS in-memory

- ✓ Multiple Django instances تعطي نفس نتائج البحث

- ✓ Embedding updates تنعكس فوراً بدون restart

| G17 A/B Experiment Assignment Logic — منطق تعيين المتسوق | P2 | 1 أسبوع | صحة نتائج التجارب |
| --- | --- | --- | --- |

Audit Result

Status: FULLY IMPLEMENTED

Issues found: None.

Code correction: None required.

Risk level: Low

Fix priority: N/A

? VERIFIED IMPLEMENTED

import hashlib from apps.analytics.models import Experiment, ExperimentAssignment class DeterministicVariantAssigner: @staticmethod def assign(experiment_key: str, user_hash: str) -> str ¦ None: """Deterministic assignment — نفس المدخلات = نفس النتيجة دائماً.""" try: exp = Experiment.objects.get( key=experiment_key, status=Experiment.STATUS_RUNNING ) except Experiment.DoesNotExist: return None # Hash للحصول على رقم ثابت بين 0-99 hash_input = f"{experiment_key}:{user_hash}".encode() hash_value = int(hashlib.sha256(hash_input).hexdigest()[:8], 16) % 100 # اختيار الـ variant بناءً على traffic split cumulative = 0 for variant_key, variant_config in exp.variants_json.items(): traffic = variant_config.get("traffic_pct", 50) cumulative += traffic if hash_value < cumulative: return variant_key return None @classmethod def get_or_create_assignment(cls, experiment_key: str, tenant_id: int, user_hash: str) -> str ¦ None: """Sticky assignment — احفظ النتيجة في DB.""" existing = ExperimentAssignment.objects.filter( experiment__key=experiment_key, user_hash=user_hash ).first() if existing: return existing.variant_key variant = cls.assign(experiment_key, user_hash) if variant: try: exp = Experiment.objects.get(key=experiment_key) ExperimentAssignment.objects.create( experiment=exp, user_hash=user_hash, variant_key=variant ) except Exception: pass return variant

🧪 الاختبارات المطلوبة

- test: نفس user_hash يحصل دائماً على نفس variant

- test: 50/50 split ينتج توزيعاً تقريبياً متساوياً

- test: تجربة غير running تعيد None

✔️ معيار الاكتمال (Definition of Done)

- ✓ نفس المستخدم يرى دائماً نفس variant طوال التجربة

- ✓ 50/50 split يعمل بشكل حقيقي

- ✓ Assignment محفوظة في DB ويمكن تحليلها

| G18 Admin Impersonation — تسجيل دخول كمستأجر للدعم الفني | P2 | 1 أسبوع | دعم فني فعال |
| --- | --- | --- | --- |

Audit Result

Status: NOT IMPLEMENTED

Issues found:

- No admin impersonation flow, time-bound sessions, or audit logging.

Code correction:

- Implement admin impersonation with time limits, explicit audit logs, and MFA gating.

Risk level: High

Fix priority: P2

? FAILED VALIDATION

@require_2fa # يتطلب 2FA المدير def impersonate_tenant(request, tenant_id: int): """يسمح للمدير برؤية dashboard التاجر دون تغيير كلمة المرور.""" tenant = get_object_or_404(Tenant, id=tenant_id) # تسجيل في AdminAuditLog AdminAuditLog.objects.create( admin_user=request.user, action="impersonate_tenant", target_tenant_id=tenant_id, ip_address=request.META.get("REMOTE_ADDR"), ) # بدء جلسة انتحال الشخصية request.session["impersonating_tenant_id"] = tenant_id request.session["impersonating_admin_id"] = request.user.id request.session["impersonation_expires"] = ( (timezone.now() + timedelta(minutes=30)).isoformat() ) return redirect("/dashboard/") def end_impersonation(request): """إنهاء جلسة انتحال الشخصية.""" for key in ["impersonating_tenant_id", "impersonating_admin_id", "impersonation_expires"]: request.session.pop(key, None) return redirect("admin_portal:tenants_view")

🧪 الاختبارات المطلوبة

- test: admin يمكنه impersonate tenant ويرى dashboard صحيحاً

- test: impersonation يُسجَّل في AdminAuditLog

- test: impersonation تنتهي بعد 30 دقيقة

- test: non-admin لا يمكنه impersonation

✔️ معيار الاكتمال (Definition of Done)

- ✓ Admin يرى dashboard التاجر بنفس صلاحياته

- ✓ كل impersonation مسجَّل بـ who + when + what

- ✓ Impersonation banner واضح في الواجهة

G19 Merchant 2FA ? ???? ????? ??????

Audit Result

Status: IMPLEMENTED WITH ISSUES

Issues found: TOTP secrets/backup codes are now encrypted and middleware accepts header/body, but enforcement coverage remains partial for non-API sensitive actions and policy does not require 2FA for all merchants.

Code correction: Extend enforcement to web dashboard/admin actions and enforce 2FA policy for sensitive roles; audit paths for completeness.

Risk level: High

Fix priority: P0

? FAILED VALIDATION

| G20 Database Connection Pooling — PgBouncer أو django-db-pool | P2 | نصف أسبوع | منع Django من كسر قاعدة البيانات تحت الضغط |
| --- | --- | --- | --- |

Audit Result

Status: PARTIALLY IMPLEMENTED

Issues found:

- Only CONN_MAX_AGE persistence configured; no PgBouncer/django-db-pool settings.

File: wasla/config/settings.py

Code correction:

- Add PgBouncer (transaction pooling) or django-db-connection-pool config + deployment docs.

Risk level: Medium

Fix priority: P2

? FAILED VALIDATION

DATABASES = { "default": { "ENGINE": "django.db.backends.postgresql", "NAME": os.getenv("DB_NAME"), "USER": os.getenv("DB_USER"), "PASSWORD": os.getenv("DB_PASSWORD"), # إذا PgBouncer موجود اتصل به (port 5432 لـ PgBouncer) "HOST": os.getenv("DB_HOST", "localhost"), "PORT": os.getenv("DB_PORT", "5432"), "OPTIONS": { "connect_timeout": 10, # PgBouncer: استخدم statement mode (لا persistent prepared statements) "options": "-c default_transaction_isolation=read\ committed", }, # إعادة استخدام الـ connection لمدة 60 ثانية "CONN_MAX_AGE": int(os.getenv("CONN_MAX_AGE", "60")), # فحص صحة الـ connection قبل الاستخدام "CONN_HEALTH_CHECKS": True, "TEST": {"NAME": "test_" + os.getenv("DB_NAME", "wasla")}, } }

📄 pgbouncer.ini — PgBouncer Configuration

[databases] wasla = host=postgres port=5432 dbname=wasla [pgbouncer] listen_port = 5432 listen_addr = * auth_type = md5 auth_file = /etc/pgbouncer/userlist.txt # Transaction mode أفضل لـ Django pool_mode = transaction max_client_conn = 200 default_pool_size = 20 min_pool_size = 5 reserve_pool_size = 5 reserve_pool_timeout = 3 max_db_connections = 50 server_idle_timeout = 600 log_connections = 0 log_disconnections = 0 stats_period = 60

🧪 الاختبارات المطلوبة

- test: 100 concurrent requests لا تسبب connection errors

✔️ معيار الاكتمال (Definition of Done)

- ✓ المنصة تتحمل 200 concurrent connection

- ✓ PostgreSQL لا يرفض connections تحت الضغط

- ✓ PgBouncer metrics تظهر في Prometheus

| G21 Circuit Breaker — حماية من انهيار External APIs | P2 | 1 أسبوع | Resilience تحت الضغط |
| --- | --- | --- | --- |

Audit Result

Status: PARTIALLY IMPLEMENTED

Issues found:

- Circuit breaker wrapped for BNPL/payments/ZATCA only; other external APIs (SMS/email/domains) are unprotected.

- Cache-backed breaker is only per-process if cache is local; no shared Redis required.

Code correction:

- Use Redis-backed cache and wrap all external API clients; add metrics + alerts.

Risk level: Medium

Fix priority: P2

? FAILED VALIDATION

import time from django.core.cache import cache class CircuitBreaker: """Circuit breaker بـ Redis-backed state.""" STATE_CLOSED = "closed" STATE_OPEN = "open" STATE_HALF_OPEN = "half_open" def __init__(self, name: str, failure_threshold: int = 5, recovery_timeout: int = 60, success_threshold: int = 2): self.name = name self.failure_threshold = failure_threshold self.recovery_timeout = recovery_timeout self.success_threshold = success_threshold self._key = f"circuit_breaker:{name}" def _get_state(self) -> dict: state = cache.get(self._key) if state is None: return {"state": self.STATE_CLOSED, "failures": 0, "opened_at": None} return state def call(self, func, *args, **kwargs): """تنفيذ function مع circuit breaker protection.""" state_data = self._get_state() state = state_data["state"] if state == self.STATE_OPEN: # فحص إذا انتهت مهلة الانتعاش if time.time() - state_data["opened_at"] > self.recovery_timeout: state_data["state"] = self.STATE_HALF_OPEN cache.set(self._key, state_data, 3600) else: raise CircuitBreakerOpenError(f"Circuit {self.name} is OPEN") try: result = func(*args, **kwargs) self._on_success(state_data) return result except Exception as exc: self._on_failure(state_data) raise def _on_failure(self, state_data: dict): state_data["failures"] = state_data.get("failures", 0) + 1 if state_data["failures"] >= self.failure_threshold: state_data["state"] = self.STATE_OPEN state_data["opened_at"] = time.time() cache.set(self._key, state_data, 3600) def _on_success(self, state_data: dict): state_data["failures"] = 0 state_data["state"] = self.STATE_CLOSED cache.set(self._key, state_data, 3600) class CircuitBreakerOpenError(Exception): pass

🧪 الاختبارات المطلوبة

- test: 5 failures تفتح الدائرة

- test: OPEN circuit يرفع CircuitBreakerOpenError فوراً

- test: بعد recovery_timeout تصبح HALF_OPEN

✔️ معيار الاكتمال (Definition of Done)

- ✓ API failure لا تنهار المنصة بالكامل

- ✓ Circuit state مرئي في admin portal

- ✓ Timeout للـ user: رسالة "خدمة الدفع غير متاحة مؤقتاً"

| G22 PDPL Compliance — نظام حماية البيانات الشخصية السعودي | P2 | أسبوعان | التزام نظامي إلزامي |
| --- | --- | --- | --- |

Audit Result

Status: PARTIALLY IMPLEMENTED

Issues found:

- PDPL guide exists but no user-facing export/delete flows; privacy app has models/services only.

Code correction:

- Implement DSAR endpoints, consent capture, export/delete workflows with audit trail.

Risk level: High

Fix priority: P1

? FAILED VALIDATION

class ConsentRecord(models.Model): """تسجيل موافقة المستخدم على سياسة الخصوصية.""" customer = models.ForeignKey(Customer, on_delete=models.CASCADE) consent_type = models.CharField(max_length=50) # "privacy_policy", "marketing" version = models.CharField(max_length=20) # "1.2" consented_at = models.DateTimeField(auto_now_add=True) ip_hash = models.CharField(max_length=64) is_active = models.BooleanField(default=True) class DataDeletionRequest(models.Model): """طلب محو البيانات بموجب PDPL.""" STATUS_PENDING = "pending" STATUS_COMPLETED = "completed" STATUS_REJECTED = "rejected" customer = models.ForeignKey(Customer, on_delete=models.PROTECT) requested_at = models.DateTimeField(auto_now_add=True) due_by = models.DateTimeField() # +30 days completed_at = models.DateTimeField(null=True, blank=True) status = models.CharField(max_length=20, default=STATUS_PENDING) notes = models.TextField(blank=True) def save(self, *args, **kwargs): if not self.pk: from datetime import timedelta from django.utils import timezone self.due_by = timezone.now() + timedelta(days=30) super().save(*args, **kwargs)

🗃️ التغييرات على قاعدة البيانات

- migration: ConsentRecord + DataDeletionRequest

🧪 الاختبارات المطلوبة

- test: DataDeletionRequest يُحدد due_by تلقائياً +30 يوم

- test: delete_customer_data يُخفي البيانات الشخصية

- test: ConsentRecord يسجل موافقة مع timestamp

✔️ معيار الاكتمال (Definition of Done)

- ✓ وثيقة privacy policy معرضة في المتجر بكل الصفحات

- ✓ المتسوق يمكنه طلب حذف بياناته

- ✓ Data retention policy موثقة ومطبقة

🔵 الفجوات P3 — تحسين: جودة التجربة والسرعة

| G23 Design System — Component Library موحدة | P3 | 4-6 أسابيع | سرعة التطوير وجودة الواجهة |
| --- | --- | --- | --- |

Audit Result

Status: NOT IMPLEMENTED

Issues found:

- No unified design system/component library or tokens.

Code correction:

- Build shared component library + tokens and document usage.

Risk level: Low

Fix priority: P3

? FAILED VALIDATION

:root { /* ── Color Tokens ── */ --color-primary-50: #EFF6FF; --color-primary-500: #1A56DB; --color-primary-900: #0B2545; --color-success-500: #057A55; --color-warning-500: #D97706; --color-danger-500: #DC2626; --color-gray-100: #F3F4F6; --color-gray-600: #4B5563; --color-gray-900: #111827; /* ── Spacing Scale (4px base) ── */ --space-1: 4px; --space-2: 8px; --space-3: 12px; --space-4: 16px; --space-6: 24px; --space-8: 32px; --space-12: 48px; --space-16: 64px; /* ── Typography ── */ --text-xs: 0.75rem; --text-sm: 0.875rem; --text-base: 1rem; --text-lg: 1.125rem; --text-xl: 1.25rem; --text-2xl: 1.5rem; --text-3xl: 1.875rem; --text-4xl: 2.25rem; --font-normal: 400; --font-medium: 500; --font-semibold: 600; --font-bold: 700; /* ── Border Radius ── */ --radius-sm: 4px; --radius-md: 8px; --radius-lg: 12px; --radius-full: 9999px; /* ── Shadows ── */ --shadow-sm: 0 1px 2px rgba(0,0,0,0.05); --shadow-md: 0 4px 6px rgba(0,0,0,0.07); --shadow-lg: 0 10px 15px rgba(0,0,0,0.1); /* ── Transitions ── */ --transition-fast: 150ms ease; --transition-base: 200ms ease; } /* ── Base Button ── */ .btn { display: inline-flex; align-items: center; gap: var(--space-2); padding: var(--space-2) var(--space-4); border-radius: var(--radius-md); font-size: var(--text-sm); font-weight: var(--font-medium); transition: all var(--transition-fast); cursor: pointer; border: 1px solid transparent; text-decoration: none; white-space: nowrap; } .btn:disabled { opacity: 0.5; cursor: not-allowed; pointer-events: none; } .btn-primary { background: var(--color-primary-500); color: white; } .btn-primary:hover { background: #1547C0; } .btn-danger { background: var(--color-danger-500); color: white; } .btn-outline { background: transparent; border-color: var(--color-primary-500); color: var(--color-primary-500); } .btn-ghost { background: transparent; color: var(--color-gray-600); }

🧪 الاختبارات المطلوبة

- test: جميع الأزرار تعرض حالة disabled صحيحة

- test: RTL يعكس spacing direction بشكل صحيح

- visual test: Design tokens تعكس القيم الصحيحة

✔️ معيار الاكتمال (Definition of Done)

- ✓ جميع صفحات الـ dashboard تستخدم design-system.css

- ✓ لا inline styles في أي template جديد

- ✓ Color tokens معرّفة في CSS variables

| G24 UX States — Skeleton + Empty + Error موحد | P3 | 2 أسابيع | جودة التجربة والثقة |
| --- | --- | --- | --- |

Audit Result

Status: NOT IMPLEMENTED

Issues found:

- No standardized skeleton/empty/error states across UI.

Code correction:

- Implement UX state components and enforce in templates.

Risk level: Low

Fix priority: P3

? FAILED VALIDATION

/* ── Skeleton Loading ── */ .skeleton { background: linear-gradient(90deg, var(--color-gray-100) 25%, #e8eaed 37%, var(--color-gray-100) 63%); background-size: 400% 100%; animation: skeleton-shimmer 1.4s ease infinite; border-radius: var(--radius-sm); } @keyframes skeleton-shimmer { 0% { background-position: 100% 50%; } 100% { background-position: 0 50%; } } .skeleton-text { height: 1em; margin-bottom: 0.5em; } .skeleton-text.w-3/4 { width: 75%; } .skeleton-text.w-1/2 { width: 50%; } .skeleton-card { height: 120px; border-radius: var(--radius-md); } /* ── Empty State ── */ .empty-state { display: flex; flex-direction: column; align-items: center; padding: var(--space-16) var(--space-8); text-align: center; color: var(--color-gray-600); } .empty-state__icon { font-size: 3rem; margin-bottom: var(--space-4); opacity: 0.4; } .empty-state__title { font-size: var(--text-lg); font-weight: var(--font-semibold); } .empty-state__desc { font-size: var(--text-sm); margin-top: var(--space-2); } .empty-state__action { margin-top: var(--space-6); } /* ── Toast Notifications ── */ #toast-container { position: fixed; bottom: var(--space-6); inset-inline-end: var(--space-6); z-index: 9999; display: flex; flex-direction: column; gap: var(--space-3); } .toast { padding: var(--space-3) var(--space-4); border-radius: var(--radius-md); box-shadow: var(--shadow-lg); animation: toast-in 200ms ease; max-width: 360px; } .toast--success { background: var(--color-success-500); color: white; } .toast--error { background: var(--color-danger-500); color: white; } @keyframes toast-in { from { transform: translateY(8px); opacity: 0; } to { transform: translateY(0); opacity: 1; } }

🧪 الاختبارات المطلوبة

- visual test: Skeleton shimmer animation تعمل

- test: Empty state يظهر عند list فارغة

- test: Toast يظهر ويختفي تلقائياً بعد 4 ثوانٍ

✔️ معيار الاكتمال (Definition of Done)

- ✓ جميع القوائم لها skeleton loading

- ✓ Empty states لها CTA واضح

- ✓ Toast notifications موحدة في جميع الصفحات

| G25 RTL Consistency — اتساق الاتجاه في جميع الصفحات | P3 | 1 أسبوع | جودة التجربة للمستخدم العربي |
| --- | --- | --- | --- |

Audit Result

Status: PARTIALLY IMPLEMENTED

Issues found:

- Storefront has RTL CSS, but dashboard and other pages lack consistent RTL toggles.

Code correction:

- Add global RTL support (dir=rtl, mirrored layouts) across all merchant pages and test.

Risk level: Low

Fix priority: P3

? FAILED VALIDATION

[dir="rtl"] { /* Icons في الأزرار */ .btn .icon { transform: scaleX(-1); } /* Arrows في الـ pagination */ .pagination .prev .icon { transform: scaleX(-1); } .pagination .next .icon { transform: scaleX(-1); } /* Dropdown يفتح لليسار في RTL */ .dropdown__menu { inset-inline-start: 0; inset-inline-end: auto; } /* Table cells */ .dash__table th, .dash__table td { text-align: start; } /* Progress bar */ .progress-bar { transform-origin: right; } /* Sidebar */ .dash__sidebar { border-inline-start: none; border-inline-end: 1px solid var(--color-gray-100); } /* Chart bars */ .dbov-bar { transform-origin: bottom right; } }

🧪 الاختبارات المطلوبة

- test: جميع صفحات الـ dashboard تبدو صحيحة في dir=rtl

- test: pagination arrows معكوسة في RTL

- test: dropdown menu يفتح في الاتجاه الصحيح

- visual test: مقارنة LTR vs RTL لجميع templates

✔️ معيار الاكتمال (Definition of Done)

- ✓ جميع صفحات storefront و dashboard صحيحة في العربية

- ✓ logical CSS properties مستخدمة بدلاً من left/right

- ✓ لا يوجد text أو icon في الاتجاه الخاطئ

| G26 Analytics Event Taxonomy — توحيد أحداث التتبع | P3 | 1 أسبوع | قرارات مبنية على بيانات حقيقية |
| --- | --- | --- | --- |

Audit Result

Status: PARTIALLY IMPLEMENTED

Issues found:

- Analytics events exist but no enforced taxonomy/schema; event names scattered.

Code correction:

- Define event catalog + schema validation, and standardize tracking calls.

Risk level: Medium

Fix priority: P2

? FAILED VALIDATION

"""معيار أسماء أحداث التتبع في واصلة.""" class EventNames: # ── Storefront ── PRODUCT_VIEW = "product_view" CATEGORY_VIEW = "category_view" SEARCH = "search" ADD_TO_CART = "add_to_cart" REMOVE_FROM_CART = "remove_from_cart" CART_VIEW = "cart_view" CHECKOUT_START = "checkout_start" CHECKOUT_ADDRESS = "checkout_address_complete" CHECKOUT_PAYMENT = "checkout_payment_start" PURCHASE = "purchase" COUPON_APPLIED = "coupon_applied" # ── Merchant Dashboard ── PRODUCT_CREATED = "merchant_product_created" ORDER_STATUS_UPDATED = "merchant_order_status_updated" SETTINGS_CHANGED = "merchant_settings_changed" # ── System ── PAYMENT_ATTEMPTED = "payment_attempted" PAYMENT_SUCCEEDED = "payment_succeeded" PAYMENT_FAILED = "payment_failed" class EventTracker: @staticmethod def track(request, event_name: str, properties: dict = None): """تتبع حدث مع tenant context آمن.""" from apps.analytics.models import Event from django.utils import timezone import hashlib tenant = getattr(request, "tenant", None) if not tenant: return user = getattr(request, "user", None) actor_type = "CUSTOMER" actor_id_hash = "" if user and hasattr(user, "is_authenticated") and user.is_authenticated: actor_type = "MERCHANT" actor_id_hash = hashlib.sha256(str(user.id).encode()).hexdigest()[:32] Event.objects.create( tenant_id=tenant.id, event_name=event_name, actor_type=actor_type, actor_id_hash=actor_id_hash, session_key_hash=hashlib.sha256( (request.session.session_key or "").encode()).hexdigest()[:32], properties_json=properties or {}, occurred_at=timezone.now(), )

🧪 الاختبارات المطلوبة

- test: EventTracker.track يُخزّن event صحيحاً

- test: أحداث من tenants مختلفة منفصلة

- test: استخدام EventNames.PRODUCT_VIEW في product_detail view

✔️ معيار الاكتمال (Definition of Done)

- ✓ جميع أحداث storefront تُتتبع عند بنائه

- ✓ Analytics dashboard يعرض funnel من product_view → purchase

- ✓ EventNames constants مستخدمة في كل الـ codebase

# خطة التنفيذ — 4 سبرينتات (16 أسبوعاً)

🎯 القاعدة الاستراتيجية Sprint 1 + 2 (8 أسابيع): التركيز الكامل على إطلاق أول متجر حقيقي. Sprint 3 + 4 (8 أسابيع): النمو والجودة والامتثال. معيار النجاح: بعد Sprint 2 يمكن لأي تاجر فتح متجر وبيع منتجاته للمتسوقين.

| # | الفجوة | السبرينت | الجهد | ما يصبح ممكناً بعدها |
| --- | --- | --- | --- | --- |
| G01 | Storefront — Product Listing + Category | Sprint 1 | 3 أسابيع | تاجر يمكنه إطلاق متجر |
| G02 | Guest Checkout | Sprint 1 | 1 أسبوع | متسوق يشتري بدون تسجيل |
| G05 | Dashboard KPIs الحية | Sprint 1 | 1 أسبوع | التاجر يرى مبيعاته |
| G03 | Shipping Zones & Rates | Sprint 1 | 2 أسابيع | تاجر يسعّر الشحن |
| G08 | Order Notification Triggers | Sprint 1 | 1 أسبوع | عميل يستقبل تأكيد الطلب |
| G07 | Subscription Limits في Views | Sprint 2 | 1 أسبوع | فرض حدود الخطط |
| G04 | Promotions + Coupon Engine | Sprint 2 | 3 أسابيع | أداة تسويقية للتاجر |
| G06 | BNPL — Tabby + Tamara | Sprint 2 | 3 أسابيع | +25% AOV في السوق السعودي |
| G15 | Product Text Search | Sprint 2 | 1 أسبوع | المتسوق يجد ما يبحث عنه |
| G11 | Product SEO + Sitemap | Sprint 2 | 1 أسبوع | Organic Traffic |
| G09 | ZATCA Phase 2 TLV + XML | Sprint 3 | 2 أسابيع | امتثال قانوني كامل |
| G10 | Customer Account Portal | Sprint 3 | 2 أسابيع | Repeat Purchases |
| G13 | Abandoned Cart Recovery | Sprint 3 | 2 أسابيع | +15% Revenue Recovery |
| G14 | WhatsApp Notifications | Sprint 3 | 2 أسابيع | GCC-native engagement |
| G16 | FAISS → pgvector | Sprint 3 | 2 أسابيع | Horizontal Scaling جاهز |
| G20 | Database Connection Pooling | Sprint 3 | نصف أسبوع | استقرار تحت الضغط |
| G17 | A/B Experiment Assignment | Sprint 4 | 1 أسبوع | تجارب صحيحة |
| G18 | Admin Impersonation | Sprint 4 | 1 أسبوع | دعم فني فعال |
| G19 | Merchant 2FA | Sprint 4 | 1 أسبوع | أمان الحسابات |
| G21 | Circuit Breaker Pattern | Sprint 4 | 1 أسبوع | Resilience |
| G22 | PDPL Compliance | Sprint 4 | أسبوعان | التزام نظامي |
| G23 | Design System | Sprint 4 | متوازٍ | سرعة التطوير |
| G24 | UX States — Skeleton + Empty + Error | Sprint 4 | 2 أسابيع | جودة التجربة |
| G25 | RTL Consistency | Sprint 4 | 1 أسبوع | تجربة عربية متسقة |
| G26 | Analytics Event Taxonomy | Sprint 4 | 1 أسبوع | قرارات مبنية على بيانات |

# تبعيات المعمارية — ترتيب التنفيذ الإلزامي

بعض الفجوات يجب تنفيذها بترتيب معين بسبب التبعيات التقنية:

| يجب تنفيذ | قبل | حتى يمكن | نوع التبعية | السبب |
| --- | --- | --- | --- | --- |
| G01 Storefront | → | G11 SEO | بنيوية | لا SEO بدون صفحات storefront حقيقية |
| G01 Storefront | → | G26 Analytics | بنيوية | لا event tracking بدون storefront |
| G01 Storefront | → | G15 Search | بنيوية | Search يحتاج product listing page لعرض النتائج |
| G02 Guest Checkout | → | G13 Abandoned Cart | بنيوية | Guest email مطلوب لـ cart recovery |
| G03 Shipping Zones | → | G01 Storefront | منطقية | Storefront يحتاج shipping rates لإظهار سعر الشحن |
| G16 pgvector | → | إزالة FAISS | استبدال | لا يمكن تشغيل الاثنين معاً بشكل دائم |
| G20 Connection Pool | → | Production Deploy | إنتاج | ضروري قبل أي load testing حقيقي |
| G22 PDPL | → | Launch Marketing | تنظيمي | Privacy policy مطلوب قبل الإعلان |
| G23 Design System | → | G24 UX States | تصميم | UX States تعتمد على design tokens الموحدة |

📌 الخلاصة التنفيذية 26 فجوة موثقة، كل واحدة مع: تشخيص تقني + سبب جذري + حل كامل + كود Python/Django + migrations + tests + معيار اكتمال. المسار الأقصر للإطلاق الفعلي: 4 فجوات فقط يجب إكمالها أولاً — G01 (Storefront) + G02 (Guest Checkout) + G03 (Shipping) + G05 (Dashboard KPIs). الباقي يأتي تدريجياً. بعد Sprint 1 و 2: واصلة ستكون قادرة على استقطاب أول 100 تاجر حقيقي وقياس التحويل الفعلي والتعلم السريع.

FINAL PRODUCTION READINESS SCORE (1-100): 55

LAUNCH BLOCKERS:

- G03 Shipping zones merchant UI still missing.

- G04 Promotions engine incomplete (only coupons; no rule-based promos).

- G06 BNPL flow not unified with payments orchestrator/webhooks.

- G09 ZATCA Phase 2 still lacks enforced VAT/cert + auto submission/clearance.

- Webhook signature validation incomplete for Tap/PayPal (security).

- Multi-tenant isolation leakage (SEO sitemap/cross-store exposure).

- G20 Connection pooling not configured for production.

- Settlement/refund race conditions and ledger atomicity gaps.

- 2FA enforcement gaps on sensitive endpoints (G19).

HIGH RISK AREAS:

- Payments/refunds webhooks and signature validation.

- Settlement batching/concurrency and fee calculations.

- Tenant isolation and cross-store data leakage.

- ZATCA compliance and certificate enforcement.

- BNPL dual flow consistency (bnpl app vs payments orchestrator).

- Connection pooling and DB saturation under load.

ESTIMATED DAYS TO FULL PRODUCTION: 35